## Slide 1: BRINGING PROJECTS TO FINANCIAL CLOSE IN AFRICA
In partnership with:
JOHN TAYLOR, FIELDSTONE, JOHANNESBURG
MOROROGO WORKSHOP, JULY 2019
Notes: Habari za asubuhi!
My name is Sarah Lawson and I’m on the energy team of USAID/Washington

## Slide 2: Introduction: who we are?
Fieldstone Africa is an independent investment bank focused on energy and infrastructure
We have completed more than $13bn of financing in energy and infrastructure across Africa
Angola
Algeria
Benin
Botswana
Cameroon
Congo
Cote d’Ivoire
DRC
Egypt
Eritrea
Ethiopia
Gabon
Ghana
Guinea
Kenya
Lesotho
Malawi
Mali
Countries where we have transacted
Mauritania
Mauritius
Morocco
Mozambique
Namibia
Niger
Nigeria
Senegal
Sierra Leone
South Africa
Sudan
Swaziland
Tanzania
Tunisia
Uganda
Zambia
Zimbabwe

## Slide 3: Market context - global
Chart: New Investment in Renewable Energy
| 2004 | 2005 | 2006 | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 | 2013 | 2014 | 2015 | 2016 | 2017
Solar | 11.2 | 15.9 | 21.8 | 38.7 | 61.5 | 64 | 103.3 | 158.1 | 140.5 | 119.9 | 145.3 | 179.3 | 136.5 | 160.8
Wind | 19.5 | 28.4 | 39.8 | 60.9 | 74.8 | 79.5 | 101.5 | 87.2 | 83.6 | 86.4 | 110.7 | 124.7 | 121.6 | 107.2
Biofuels | 4 | 9.9 | 28.6 | 27.4 | 18.2 | 10.2 | 10.6 | 10.6 | 7.2 | 5.2 | 5.2 | 3.5 | 2.1 | 2
Biomass & Waste to Energy | 8.4 | 9.8 | 12.8 | 22.9 | 17.5 | 15.1 | 16.9 | 20.2 | 15.8 | 14 | 12.7 | 9.4 | 7.3 | 4.7
Small Hydro | 2.7 | 7.5 | 7.5 | 6.5 | 7.6 | 6.2 | 8.2 | 7.6 | 6.5 | 5.8 | 7 | 3.6 | 3.9 | 3.4
Geothermal | 1.2 | 1.2 | 1.4 | 1.7 | 1.7 | 2.8 | 2.9 | 3.9 | 1.6 | 2.8 | 2.9 | 2.5 | 2.5 | 1.6
Marine | 0 | 0.1 | 0.8 | 0.8 | 0.2 | 0.3 | 0.2 | 0.2 | 0.3 | 0.2 | 0.3 | 0.2 | 0.2 | 0.2
Chart: New Investment in Renewable Energy – 2017 $bn
| China | Europe | United States | ASOC (excl. China & India) | AMER (excl. US & Brazil) | India | Middle East & Africa | Brazil
 | 126.6 | 40.9 | 40.5 | 31.4 | 13.4 | 10.9 | 10.1 | 6
Global renewable energy investments now exceeds $300bn a year
The ‘big three’ of China, India and Brazil accounted for just over half of global investment in renewables (excluding large hydro) in 2017, with China alone representing 45%, up from 35% in 2016

## Slide 4: Market context – regional 2014 - 2019
Chart: Projects Closed (US$mn)
| South Africa | Angola | Egypt | Ghana | Nigeria | Senegal | Morocco | Kenya | Rwanda | Mozambique | Tanzania | Mali | Guinea | Uganda | Dem Rep Congo | Namibia | Zambia | Burkina Faso
 | 5489.3173 | 4500 | 3833.6499 | 1452 | 1000 | 544.9178 | 479.38 | 426 | 350 | 345 | 268.82 | 220.755 | 121 | 116.7052 | 105 | 80.697 | 60 | 16.6
Chart: Number of Projects Closed
| South Africa | Egypt | Uganda | Senegal | Kenya | Ghana | Mali | Morocco | Mozambique | Namibia | Tanzania | Angola | Burkina Faso | Dem Rep Congo | Guinea | Nigeria | Rwanda | Zambia
 | 22 | 17 | 6 | 4 | 3 | 2 | 2 | 2 | 2 | 2 | 2 | 1 | 1 | 1 | 1 | 1 | 1 | 1
Chart: Project Closed (US$bn)
| East Africa | North Africa | Southern Africa | West Africa
 | 1.6715 | 4.313 | 10.07 | 3.3553
East Africa – in spite of market and population size is lagging the rest of the African continent in terms of closed renewable deals
Increasing the number of closed deals is a regional imperative

## Slide 5: Understanding financial close
Financial close is the point at which the project becomes real
  Finance is fully committed and available to be drawn
  Bankability moves from theoretical to actual
  Construction begins
Critical point for all project parties in the project life cycle
  Sponsor – justify development effort
  EPC contractors – payments made through the project vehicle and construction can begin
  Advisers – success based payments at financial close
  Government – shovels in the ground - hard evidence of project reality, justify efforts in supporting the programme
Designing auction process to maximise prospect of financial close is essential

## Slide 6: The closing cycle
Development Period
Construction Period
Permitting / authorisations
Feasibility studies
Development of anticipated risk allocation
Contract sourcing
Capital structure – sourcing of prospective funders – development of termsheets
ESIA
Securing of land
Competitive Bidding
Tender award
Closing period
Contract finalisation
Credit and investment approval
Finalisation of concession agreements
Implementation of security structure and guarantees
SPV activation
Satisfaction of conditions precedent
Drawdown of funds
Development feedback loops
12 months +
6 months? 12 months? More?
Finalisation of development work
18 months +
Development activities
Financial close activities
Project being built
Financial Close
Highly uncertain timing but relatively low impact on programme success and investor perception
Expectation of completion < 6 months with delays severely affecting investor and public perception

## Slide 7: Key activities in the closing period
Finalisation and formalisation or risk allocation
Security and completion of conditions precedent
Drawdown of finance facilities
Contract negotiation, finalisation and signature
Management of development feedback
Contract activation
Finalisation of due diligence
Construction begins
Contracting phase
CPs
Money available to start

## Slide 8: Finalisation and formalisation of risk allocation
Power plant- SPV
Sponsor Equity
Power Purchase Agreement
O&M contract
EPC contract
EIA, Lease, Permits, Licensing, Insurance
Capital structure and project concession
Offtake arrangements
Key project contracts
Lenders
Government concession agreement and support
Conversion of termsheet into full loan agreement, securing of final credit approval
Conversion of developer agreements into shareholder and sponsor support agreements
Conversion of tender award into final agreement, securing of formal Government, treasury support
Conversion of tender award into PPA final agreement, securing of connection agreements
Grid Connection Agreement
Securing of all permits and licences including generation licence
Conversion of termsheets into full EPC and O&M agreements

## Slide 9: Development feedback?
Changes to project structure necessitated by realities of the closing process: can require changes to development structure, contracts and possibly parties
Fundamental: require material changes to project development structure – may be fatal especially if this relates to unanticipated and untenable risk allocations e.g.
  Changes to nature of expected government support or instruments
  Attempt to change bid tariffs or tender offer components – by either party
  Macroeconomic instability, regulatory failures
  Effects of detailed due diligence – unforeseen land, connection or permitting issues
Procedural, negotiable: generally take time and money to fix e.g.
  EIA amendments
  Government, utility - finalisation of contracts and commitment
Development feedback loops from financial close require changes to project contracting structure:
  Delay is certain
  Costs increase
  Fundamental issues may delay or kill project

## Slide 10: Effect of development feedback
Likelihood of project failure
Certainty of project structure
Financial close
Development feedback
Development feedback
At financial close the project structure is fixed and funding is certain
Development feedback tends to increase the financial close gap and delay the project
Minimising this risk is key to a successful close
Timeline to financial close
Financial close gap
T18 months+
T0

## Slide 11: Final financial close activities
Completion and signature of direct agreements
Posting of guarantees
Opening of project finance accounts
Completion of conditions precedent to first withdrawal of funds
Model audit, accounting, tax, technical and insurance reports
Legal opinions confirming validity of project structure and contracts
Final credit approval and lender confirmation of funds
These are costly non-trivial activities which can only be undertaken once finalisation and formalisation is certain or very well progressed

## Slide 12: Typical financial close period features
Dramatic increase in activity and costs
  Negotiations
  Advisers
  Finalisation of due diligence
Narrowing window of flexibility
  Need to avoid major changes
Frustrated expectations
  Projects taking too long
  Parties unable to fulfil implied undertakings – risk of losing faith in deals
  Misunderstanding by sponsors and concessionaire (Government or agency) of point in the cycle
Failure at this stage is catastrophic for risk perception and future development

## Slide 13: Why is financial close difficult
Based on Fieldstone experience in Africa, only 1 around in 3 projects will progress from the significant development phase to financial close. Key reasons:
  Inherent nature of project finance
  Inconsistent experience and capacity across developers and government
  Market features:
    Misunderstanding of risk and return
    Other realities of the African power market

## Slide 14: The nature of project finance
Project finance is highly effective for mobilising large amounts of capital but requires clear and contracted risk allocation and acceptance of these over the project life
If key risk allocation principles are missing e.g.
  “What happens if the PPA is terminated”,
  “how can I be sure that I will get paid for delivery of power”
  “What happens if the law changes against my contracts”
  “how can I be certain I will be connected on time? What happens if I’m not?”
Then the project simply will not proceed
99/100 is not necessarily a passing mark for financial close to occur in limited recourse financing
  Seemingly complete projects can spend a frustratingly long period closing out final items
Ensuring a bankable risk allocation is possible and implementable should be a key goal for process design – don’t start the process unless you can close it

## Slide 15: Experience and expertise
Inconsistent experience and capacity across developers and government
  Misunderstanding of costs, expertise and effort to close out transactions
  Incomplete understanding of close requirements
    Local permitting, ESIA and land issues
    Extent of Direct Agreements required – involvement of multiple government actors
    Treasury approvals?
Procurement planning is critical – anticipate costs, timelines and approvals

## Slide 16: Misunderstanding of risk and return
Governments expectations with respect to tariff not matched by procurement approach
  Expecting pricing from other markets without corresponding design and risk allocation feature
  Differentiating between highly facilitated programmes (e.g. Scaling Solar) and entirely bilateral approaches
Developers with unrealistic expectations relative to risk
  Cherry picking risk allocation requirements but expecting high returns
Lack of transparent communication about extent of misunderstanding
  Lack of process facilitation versus other markets and programmes
Taking a chance - procurement prospecting
  Developer – opportunistic bids with “option” to renegotiate later
  Government – price discovery and hope that someone has a different view on risk allocation
Early and correct appreciation and pricing of risk and return by both Government and developers limits development feedback and makes financial close more certain

## Slide 17: Realities of the African power market
The power market in Africa is still almost entirely dependent on state owned entities for offtake or market access – this can make the route to bankability and financial close unpredictable and non-linear
  Supportive government initiatives are often met by a lack of capacity or will in the contracting agencies
  Don’t rock the boat syndrome
  Blurred lines of responsibility and accountability
Positive signals often don’t translate into joined-up policies “I tendered successfully for a PPA but the regulator might say no to my generation licence – I don’t understand”
The lack of tradeable power markets renders projects potentially stranded in the event of government failure.
  This leads to limited recourse financing being both
    (i) the only truly viable financing solution for developers, and
    (ii) quite rigid in its application in comparison to other markets – a fact often under anticipated by new entrants in both developers and Government
Absent a couple of markets most capital markets are not well enough developed to support local currency financing – some degree of hard currency support will be required

## Slide 18: Realities of the African power market (cont)
The extent of security and guarantee required to procure limited recourse finance is often initially underappreciated by government and then resented causing delay or failure
  Misunderstanding that at some level support is not just a pricing issue, but a gateway without which project simply wont proceed
Policy continuity is frequently and generally at risk when:
  Government personnel changes, or
  as new leaders seek to review, amend or discard their predecessors work – actual or prospective cabinet reshuffles, changes in the ruling party cause acute uncertainty for investors and funders
Elections have a tendency to subvert good long term policy to short term populism creating further timing and outcome uncertainty
  Commitment to cost reflective tariffs seems to evaporate
  Talk of extracting a better deal from existing contracts
Nothing in Africa is ‘must happen’
  The African power development landscape is littered with the broken dreams of developers – often a mix of naivety about African market realities and the belief that they are part of an unstoppable force
  There is a belief that if the need for power is present (it is) and the project is technically compelling (they usually are) then financial close must eventually occur – reality shows otherwise

## Slide 19: Recap of key success factors to ensure close
Ensuring a bankable risk allocation is possible and implementable should be a key goal for process design – don’t start the process unless you can close it
Planning for stages of procurement is critical
Early and correct appreciation of the pricing of risk and return by both Government and developers makes financial close more certain
Respect for market realities, mitigation of potentially frustrating elements

## Slide 20: Designing the process for bankability at close
Key question: how much of the process should be facilitated by the procuring party (Government and supportive agencies)
  What is the critical success factor for Government
    Bids received?
      See Botswana solar tenders (excess of 100 bids, 0 closes, seems designed for price discovery)
    Deals closed?
How much facilitation to do before or post bid
  Recognise that programme success will be depend on how much facilitation is expected versus how much is delivered
Other factors: costs vs flexibility, innovation and local development

## Slide 21: Comparing approaches to facilitation (pt 1)
 |  | Bilateral negotiated deals Kenya renewable programme |  | Sponsor driven auction programmes GetFit (Zambia and Uganda), REIPPPP (South Africa) |  | Highly facilitated auction programmes Scaling Solar
Developer risk | ⇨ | High – no assuredness of need, timing or commitment |  | Medium – require initial sites and permits, reasonably high cost of bid development |  | Lower – sites, permitting, some financing facilitated by programme manager
Initial barriers to entry | ⇨ | Low – many sponsors can start a project |  | Medium – minimum bid requirement limit deal types |  | High – tender specifies experienced developers only
Tariff prospect | ⇨ | High - relative to risk and uncertainty |  | Low from competitive bidding |  | Low from competitive bidding
Government credit support | ⇨ | As negotiated on a bilateral basis. No explicit structure or offer |  | Explicitly described and built into programme offering – certain at initiation |  | Explicitly described and built into programme offering – certain at initiation
Financing | ⇨ | Sponsor sourced and negotiated |  | Predominantly sponsor sourced and negotiated, some stapled offerings under GetFit |  | Stapled and concessional financing offered through WB, IFC together with sponsor sourced
Lower facilitation
Higher facilitation

## Slide 22: Comparing approaches to facilitation (pt 2)
 |  | Bilateral negotiated deals Kenya renewable programme |  | Sponsor driven auction programmes GetFit (Zambia and Uganda), REIPPPP (South Africa) |  | Highly facilitated auction programmes Scaling Solar
Key contracts | ⇨ | Generally contracts and support negotiated bilaterally, some precedents may exist |  | Key contracts provided and largely non-negotiable – supported by market in advance of launch |  | Key contracts provided and largely non-negotiable – supported by IFC ahead of launch
Project readiness | ⇨ | Not applicable |  | Minimum readiness required for bidding in terms of EIA and permits, termsheet stage for financing and EPC |  | High level of readiness required
Costs to developer | ⇨ | High due to uncertainty of timing and bespoke nature of project and requirements to get permits but can be spread over time |  | Medium – high concentration of costs around bidding, need for sponsor driven permitting and land sourcing |  | lower – high concentration of costs around bidding but some land, financing costs covered by programme
Procurement coordination provided | ⇨ | Lower Non-programmatic approach High risk of linkage failure |  | High Dedicated team with access and buy-in across government depts. and utility |  | High Dedicated team with access and buy-in across government depts. and utility
Land and permitting | ⇨ | Sponsor risk entirely |  | Sponsor risk entirely |  | High level of de-risking by Scaling Solar pre-selection of sites
Lower facilitation
Higher facilitation

## Slide 23: Comparing approaches to facilitation (pt 3)
 |  | Bilateral negotiated deals Kenya renewable programme |  | Sponsor driven auction programmes GetFit (Zambia and Uganda), REIPPPP (South Africa) |  | Highly facilitated auction programmes Scaling Solar
Timing to close | ⇨ | Highly uncertain Up to 5 years to close first deals in Kenya |  | Medium uncertainty - defined programmatically but uncertain due to development feedback loops (permitting, land, government approvals) Up to 2.5 years in SA from Govt uncertainty but within 8 also achieved |  | Highest certainty but delay still possible due to development feedback loops (permitting, land, government approvals) Close possible in less than 6 months but in longest case took 2 years
Consequence of failure to close | ⇨ | Lower – all developer risk but may affect perception of market |  | Note that so far all these programmes have closed so failure would be significant from a credibility standpoint |  | Note that so far all these programmes have closed so failure would be significant from a credibility standpoint
Prospects for innovation | ⇨ | High and driven by need to manage costs and drive financial close |  | High driven by competitive bidding and sponsor control of development process |  | Lower due to level of development, financial support provided by Scaling Solar
Prospects for local developers | ⇨ | High – local sponsors, land |  | Programme dependant available if desired (high in SA, lower in Uganda and Zambia) |  | Low due to procurement rules
Grid connection | ⇨ | Sponsor risk for coordinating and implementing |  | Sponsor risk but some coordination provided by procurement team |  | Higher level of coordination provided by procurement team
Lower facilitation
Higher facilitation

## Slide 24: Procurement planning to ensure close
Below are some examples of best practice from Fieldstone’s observation of the African renewables market:
Recognise capacity limits - take advice and retain expert advisors, share this with all parties required to make decisions in Government.
  Road test a hypothetical project structure – not just key documents - PPA, Implementation Agreement- but also:
    Government approvals required to close, parties required to sign-off
    Likely regulatory, agency roadblocks in reaching close – generation licences, connection agreements
    Possible due diligence, legal road blocks – land, permitting, security structures
Consult on the programme key elements with the market
  Sound financiers, project developers, multilaterals on intentions and prospective offer structure – minimise rejection risk for key risk allocation items
  Test bankability of PPA and support arrangement with developers and funders – not just lawyers, financial advisers
  Respect precedent – adopt existing methodology

## Slide 25: Procurement planning to ensure close (cont)
Below are some examples of best practice from Fieldstone’s observation of the African renewables market
Build and empower a procurement team
  Concentrate decision making, provide access to Government stakeholders from a single point – minimise interaction risk
  Ensure blockages in the process are appreciated by all parties
Define a realistic procurement timeline
  Mark out and stick to Government key decision points in this process – especially in respect of turning around communications
  Appreciate flexibility requirement to manage development feedback

## Slide 26: Optimising process for market realities
Clear rules of the game
  Insulate procurement team from political interference
  Have a completed map of procurement process from initiation to close (at a minimum) with market buy-in for achievability
Accept that market difference is real
  Risk appetite is not easily transferable across jurisdiction
  Tender results are program and country specific, cannot avoid realities of jurisdiction and perception
  Learning effects are only partly transferable
Develop a realistic envelope for expected outcomes on tariff – be explicit on what is achievable and acceptable - don’t doom the outcome on launch

## Slide 27: Key learnings
Things that make deals close efficiently
Economic continuity for both sides
Clear and unambiguous communication
Consistency and clarity of intent
Firm timeline for decisions
Appreciation of project financing rigour
Some measure of patience and flexibility
Experience and / or expertise – use advisers
Recognising that Government support is not just financial but also practical – facilitated programmes
Things that frustrate or kill deal closings
Shifting goal posts – changing tariff, procurement expectations mid game
Procurement gaps – grid connection? Role of the regulator?
Reinventing the wheel – ignoring the precedents of successful projects elsewhere
Excessive rigidity in tender processes – no process is perfect
[x]
[x]
[x]

## Slide 28: Questions?